## Slide 1: Product - Date
Category | Status | Team schedule | Comments
Test Plan | On track |  | Ongoing with Design. Current Doc is like maze
Hardware | On track |  | RS setup Done. 4 sets available
Load board | On track |  | RS setup Done. 4 sets available
Contactor | On track |  | RS setup Done. 4 sets available
REL prgm | On track |  | Feb22 Due for Mini REL program
CHAR prgm | NA |  | CHAR released for Rev2 Si. We only have Rev1 Si
Samples prgm | NA |  | Far away
Production | NA |  | Too far
Resources |  |  | 
Test Engineer | Secondary Primary | HL CX | HL is the lead
Product Engineer | Pri/Sec | PR | PR
Test time goal (ms) With out index time |  | Comments
Target Test Time | 2 | From Buisnes plan
Current test time (ms) | TBD | Will not meet 2 sec for sure
Current Insertions | 2 | Room, Hot
Estimated Single Insertion (date) | TBD | n/a
Estimated Test Time Reduction (date, ms) | TBD | n/a
 | REL | Char | Prod Prgm | Comments
Test required | WIP | WIP | WIP | Coded Test/Total Test to be coded
Trim Tests | WIP | WIP | WIP | 5 out of 13 on 2ndary work
Primary Tests | WIP | WIP | WIP | 
Secondary Test | WIP | WIP | WIP | 
System tests | NA | NA | NA | Full chip/inter device verification
Quality/Test eng tests | WIP | WIP | WIP | Opens/shorts,HPOT,Stress, BV, Datt, etc
Green- On Track
Yellow – Help needed
Red – On Hold (other priorities)
Status
Secondary: 6 out of 13 trim parameters are working Primary: EEPROM Erase/Burn ReadBack. If there’s no Erase/Burn, the ReadBack data would be incorrect. None of the trimming parameters are looked at, yet.
Help Needed Primary: Need Lance (Designer) to help resolve the EEPROM ReadBack issue.